Project Development Plan: Hydroxyapatite-Based Remediation Program

AMT Foundation’s Environmental Materials Research Program is designed to translate hydroxyapatite (HAP)-based contaminant stabilization into a field-validated remediation technology. The project follows a phased, adaptive timeline typical of environmental engineering and applied research programs, progressing from technical validation to pilot-scale deployment and evaluation.

Phase 1: Technical Assessment and Project Definition (0–9 months)

The project begins with a comprehensive technical assessment to establish scientific direction, define target applications, and identify viable deployment pathways.

Key activities include:

- Review and synthesis of existing federal, academic, and industry research on phosphate- and hydroxyapatite-based remediation

- Detailed evaluation of the patented HAP process and identification of practical adaptations for groundwater and mixed-waste systems

- Preliminary geochemical modeling (e.g., uranium speciation, adsorption/precipitation behavior)

- Screening of candidate site types (e.g., legacy uranium mining areas, groundwater plumes, tailings-impacted zones)

- Initial engagement with potential collaborators (state agencies, universities, landowners)

Outcome:
Defined technical approach, target use cases, and prioritized pilot concepts.

Phase 2: Laboratory Validation and Process Development (9–24 months)

This phase establishes experimental proof of performance and develops engineering parameters required for field application.

Key activities include:

- Batch sorption testing to quantify contaminant removal efficiency and kinetics

- Column flow experiments to simulate groundwater conditions and evaluate treatment capacity

- Testing across a range of geochemical conditions (pH, carbonate, competing ions)

- Solid-phase stabilization testing (drying, compaction, structural integrity)

- Leaching and durability testing to assess long-term immobilization

- Iterative optimization of HAP material properties (particle size, morphology, dosage)

Outcome:
Validated treatment performance data and optimized design parameters for pilot systems.

Phase 3: Pilot Concept Development and Site Alignment (18–30 months)

This phase overlaps with late-stage laboratory work and focuses on preparing for real-world deployment.

Key activities include:

- Identification and evaluation of specific pilot sites

- Selection of pilot configuration based on site conditions:

  - in situ injection (HAP slurry into groundwater plume)

  - permeable reactive barrier (PRB) installation

  - ex situ treatment system (pump-and-treat with HAP media)

- Preliminary engineering design (hydraulics, material quantities, injection strategy)

- Development of monitoring plan (sampling locations, frequency, analytical parameters)

- Regulatory pathway assessment and early coordination with oversight agencies

Outcome:
Pilot-ready design and site-specific implementation plan.

Phase 4: Pilot Implementation and Field Testing (30–48 months)

The pilot system is deployed and evaluated under real environmental conditions.

Key activities include:

- Installation of pilot infrastructure (e.g., injection wells, PRB media, monitoring wells)

- Baseline groundwater characterization prior to treatment

- Controlled application of HAP materials

- Continuous monitoring of:

  - uranium and co-contaminant concentrations

  - groundwater chemistry

  - plume behavior and migration

- Operational adjustments based on observed performance

Outcome:
Field-validated performance data under realistic site conditions.

Phase 5: Performance Evaluation and Scale-Up Strategy (48–60+ months)

The final phase evaluates effectiveness and supports broader application.

Key activities include:

- Long-term monitoring to confirm stability and persistence of treatment effects

- Comparative analysis against baseline and conventional remediation methods

- Cost-benefit assessment (capital, operational, lifecycle costs)

- Identification of scalability and replication potential across similar sites

- Preparation of technical reports and potential regulatory or funding submissions

Outcome:
Demonstrated feasibility and pathway toward full-scale deployment.

Program Significance

This phased project structure reflects standard practice in environmental remediation and applied research programs. By progressing from controlled laboratory validation to field-scale pilot testing, AMT Foundation ensures that hydroxyapatite-based treatment methods are rigorously evaluated before broader deployment.

The program addresses a critical gap in current remediation technologies by providing a scalable approach for stabilizing mobile uranium and mixed contaminants, particularly in groundwater systems where conventional methods are costly or insufficient.

Timeline Summary

- 0–2 years: Technical validation and laboratory development

- 2–4 years: Pilot design and implementation

- 4–5+ years: Performance evaluation and scale-up